STARTUP ECOSYSTEM ANALYTICS PLATFORM

Complete Build Guide — Phase-Wise Agentic Prompts

| Stack | Neo4j 5.13 + Redis 7 + FastAPI + Python 3.12 + D3.js |
| --- | --- |
| Environment | VS Code + Gemini CLI (terminal) + Docker Desktop + WSL2 |
| Phases | 5 Phases → 5 Agentic Prompts → Full Platform |
| Total Build Time | ~2 hours (all 5 phases end-to-end) |

# How to Use This Document

This guide is split into two parts:

| Part | What It Is | How to Use It |
| --- | --- | --- |
| A | Phase Overview Tables — what gets built in each phase | Read first to understand scope before running each prompt |
| B | Agentic Prompts — exact text to paste into Gemini in VS Code terminal | Copy entire prompt, paste into Gemini terminal, let it build |

⚡ Gemini CLI Workflow: Open VS Code terminal → run gemini → paste prompt → Gemini writes all files and runs commands automatically.

# PART A — Phase Overview

| PHASE 1 Project Scaffolding & Database Setup ⏱ ~20 min |  |  |
| --- | --- | --- |
| 1 | Folder structure | Create startup-analytics/ with backend/, frontend/, docker/ folders |
| 2 | Docker Compose | Neo4j 5.13 + Redis 7 Alpine containers with volumes & ports |
| 3 | Python env | uv venv + install FastAPI, neo4j, redis, pydantic, uvicorn |
| 4 | DB clients | neo4j_client.py (Bolt driver) + redis_client.py (cache helpers) |
| 5 | Health check | GET /health endpoint verifying Neo4j + Redis connections |

| PHASE 2 Data Model & Seed Data ⏱ ~25 min |  |  |
| --- | --- | --- |
| 1 | Node schemas | Pydantic models for Startup, Investor, Founder nodes |
| 2 | Cypher indexes | CREATE INDEX on Startup.id, Investor.id, Startup.sector |
| 3 | Seed script | seed_data.py — 100 startups, 40 investors, 50 founders |
| 4 | Relationships | Seed INVESTED_IN, FOUNDED, COMPETES_WITH edges into Neo4j |
| 5 | Redis init | Pre-populate leaderboard sorted set, cache profiles |

| PHASE 3 Core API Routes ⏱ ~35 min |  |  |
| --- | --- | --- |
| 1 | Startup routes | POST /register, GET /{id}, GET /feed, GET /{id}/viewers, GET /{id}/matches |
| 2 | Investor routes | POST /register, GET /{id}, GET /{id}/matches, POST /view/{startup_id} |
| 3 | Connection routes | POST /interest, POST /accept, POST /reject, GET /connections/{id} |
| 4 | Analytics routes | GET /network, /leaderboard, /sector-trends, /influence, /hot-sectors |
| 5 | Cache-aside | Every GET checks Redis first — hit returns <1ms, miss queries Neo4j + caches |

| PHASE 4 Smart Matching Engine ⏱ ~20 min |  |  |
| --- | --- | --- |
| 1 | matching.py | 4-component Cypher query: sector (40pt) + ticket (30pt) + stage (20pt) + network (10pt) |
| 2 | Graph traversal | OPTIONAL MATCH 2-hop [:INVESTED_IN] for network proximity score |
| 3 | Cache results | Store top-10 matches in Redis matches:startup:{id} TTL 300s |
| 4 | Trigger points | Re-run matching on startup register + on investor bid received |
| 5 | API endpoint | GET /startups/{id}/matches + GET /investors/{id}/matches |

| PHASE 5 Frontend — Three-Tab Dashboard ⏱ ~30 min |  |  |
| --- | --- | --- |
| 1 | index.html shell | 3-tab layout: Startup / Investor / Analyst — vanilla HTML + CSS |
| 2 | Tab 1 — Startup | Register form, profile card, Who Viewed Me panel, My Best Matches |
| 3 | Tab 2 — Investor | Register form, filter panel, startup feed cards, Express Interest button |
| 4 | Tab 3 — Analyst | Live stats bar, D3.js force graph, Chart.js sector chart, leaderboard table |
| 5 | API wiring | Fetch all panels from FastAPI endpoints, cache indicator badges per panel |

# PART B — Agentic Prompts

Copy each prompt in full and paste it into Gemini in your VS Code terminal. Gemini will generate all files, run docker commands, install packages, and verify each step.

## Phase 1 Prompt

🤖 AGENTIC PROMPT — PHASE 1 — Scaffolding & Databases

You are an expert full-stack developer. Build a startup investment marketplace from scratch.. Tech stack: Neo4j 5.13 + Redis 7 + FastAPI + Python 3.12 + uv package manager.. TASK: Complete Phase 1 — Project Setup & Database Infrastructure.. Step 1 — Create folder structure:. mkdir -p startup-analytics/backend/db. mkdir -p startup-analytics/backend/routes. mkdir -p startup-analytics/frontend. Step 2 — Create docker-compose.yml with:. - Neo4j 5.13 on bolt://localhost:7687, HTTP :7474. env: NEO4J_AUTH=neo4j/password123. volumes: neo4j_data:/data, neo4j_logs:/logs. - Redis 7 Alpine on :6379. volumes: redis_data:/data. - Both on network: app-network. Step 3 — Python environment:. cd startup-analytics. uv venv .venv. source .venv/bin/activate (or .venv\Scripts\activate on Windows). uv pip install fastapi uvicorn neo4j redis pydantic python-dotenv. Step 4 — Create backend/db/neo4j_client.py:. - NEO4J_URI, NEO4J_USER, NEO4J_PASSWORD from env. - GraphDatabase.driver() with connection pool. - get_session() context manager. - verify_connectivity() on startup. Step 5 — Create backend/db/redis_client.py:. - Redis(host, port, decode_responses=True). - cache_get(key) -> dict ¦ None. - cache_set(key, value, ttl) -> void. - cache_delete(*keys) -> void. - view_log(startup_id, investor_id) -> void. - view_get(startup_id) -> dict. Step 6 — Create backend/app.py:. - FastAPI app with CORS middleware (allow all origins). - GET /health endpoint: returns {neo4j: ok/fail, redis: ok/fail}. - Run: uvicorn backend.app:app --reload --port 8000. Verify: docker-compose up -d, then GET http://localhost:8000/health. Expected: {"neo4j": "ok", "redis": "ok"}.

## Phase 2 Prompt

🤖 AGENTIC PROMPT — PHASE 2 — Data Model & Seed

TASK: Complete Phase 2 — Neo4j Data Model, Indexes, and Seed Data.. Step 1 — Create backend/models.py with Pydantic models:. class StartupCreate(BaseModel):. name, sector, stage, funding_ask, equity_offered. pitch, team_size, revenue, founded. class InvestorCreate(BaseModel):. name, firm, type, ticket_min, ticket_max. preferred_sectors: List[str], stage_focus: List[str], bio. Step 2 — Create Cypher indexes (run on app startup):. CREATE INDEX startup_id IF NOT EXISTS FOR (s:Startup) ON (s.id). CREATE INDEX investor_id IF NOT EXISTS FOR (i:Investor) ON (i.id). CREATE INDEX startup_sector IF NOT EXISTS FOR (s:Startup) ON (s.sector). CREATE INDEX startup_stage IF NOT EXISTS FOR (s:Startup) ON (s.stage). Step 3 — Create backend/seed_data.py:. Sectors: ['FinTech','HealthTech','EdTech','CleanTech','SaaS','AI/ML','E-commerce','BioTech']. Stages: ['Pre-Seed','Seed','Series A','Series B']. Investor types: ['Angel','VC','Corporate VC','Family Office']. - Generate 100 startups with realistic names, varied sectors, stages, funding asks ($50K-$10M). - Generate 40 investors with ticket ranges, 2-4 preferred sectors each. - Generate 50 founders, each linked to a startup via [:FOUNDED]. - Create 80 historical [:INVESTED_IN] edges (investors -> startups). - Auto-create [:COMPETES_WITH] edges for same-sector startups (max 3 per startup). - Pre-populate Redis: profile cache for all 140 nodes, leaderboard sorted set. Step 4 — Add /seed endpoint (POST) to app.py that runs seed_data.py. - Clear existing data first: MATCH (n) DETACH DELETE n. - Return count of created nodes and relationships. Verify: POST http://localhost:8000/seed. Expected: {startups: 100, investors: 40, founders: 50, relationships: 180+}.

## Phase 3 Prompt

🤖 AGENTIC PROMPT — PHASE 3 — Core API Routes

TASK: Complete Phase 3 — All FastAPI routes with Neo4j + Redis cache-aside pattern.. CACHE-ASIDE PATTERN (apply to EVERY GET endpoint):. 1. Check Redis: result = cache_get(key). 2. If HIT: return result immediately (<1ms). 3. If MISS: query Neo4j, store in Redis with TTL, return result. Step 1 — Create backend/routes/startups.py:. POST /startups/register. - Validate with Pydantic, generate UUID. - Neo4j: CREATE (:Startup {id, name, sector, stage, funding_ask,. equity_offered, pitch, team_size, revenue, founded, created_at: datetime()}). - Redis: setex('profile:startup:{id}', 600, json). - Redis: delete('feed:filtered:*') to invalidate feeds. - Trigger matching engine async. GET /startups/{id} — cache TTL 600s. GET /startups/feed?sector=&stage=&min_ask=&max_ask=. - Hash filter params to create Redis key: feed:filtered:{hash}. - Cache TTL 120s. GET /startups/{id}/viewers — read from Redis views:startup:{id} hash. GET /startups/{id}/matches — cache TTL 300s (from matching engine). Step 2 — Create backend/routes/investors.py:. POST /investors/register. - CREATE (:Investor {id, name, firm, type, ticket_min, ticket_max,. preferred_sectors, stage_focus, bio, created_at: datetime()}). - Redis: cache profile 600s, add to leaderboard sorted set score 0. GET /investors/{id} — cache TTL 600s. GET /investors/{id}/matches — cache TTL 300s. POST /investors/{id}/view/{startup_id}. - ONLY Redis: hset('views:startup:{startup_id}', investor_id, timestamp). - NO Neo4j write — maximum speed. Step 3 — Create backend/routes/connections.py:. POST /connect/interest — body: {investor_id, startup_id, message, proposed_amount}. - Neo4j: CREATE [:INTERESTED_IN {message, proposed_amount, status:'pending', date: datetime()}]. - Redis: delete profile caches for both parties. - Redis: zincrby('leaderboard:investors', 1, investor_id). POST /connect/accept — body: {investor_id, startup_id}. - Neo4j: SET r.status='accepted', r.accepted_at=datetime(). - Neo4j: CREATE [:CONNECTED_TO {date: datetime()}]. - Redis: update leaderboard, re-cache profiles. POST /connect/reject — SET status='rejected' only. GET /connections/{startup_id} — cache 60s. Step 4 — Create backend/routes/analytics.py:. GET /analytics/network — ALL nodes + edges for D3.js, cache 300s. GET /analytics/leaderboard — read Redis sorted set zrevrange top 20. GET /analytics/sector-trends — group by sector, sum funding, cache 300s. GET /analytics/hot-sectors — INTERESTED_IN edges last 30 days, cache 120s. GET /analytics/influence — 2-hop degree centrality per node, cache 600s. Verify each endpoint manually with curl or browser..

## Phase 4 Prompt

🤖 AGENTIC PROMPT — PHASE 4 — Smart Matching Engine

TASK: Complete Phase 4 — Graph-powered matching algorithm using Neo4j Cypher.. Create backend/matching.py with function: compute_matches(startup_id) -> List[dict]. Step 1 — Full matching Cypher query (4 components, max 100 points):. MATCH (i:Investor), (s:Startup {id: $startup_id}). WITH i, s,. CASE WHEN s.sector IN i.preferred_sectors THEN 40 ELSE 0 END AS sector_score. WITH i, s, sector_score,. CASE. WHEN i.ticket_min <= s.funding_ask AND s.funding_ask <= i.ticket_max THEN 30. WHEN i.ticket_min <= s.funding_ask * 1.2 THEN 15. ELSE 0. END AS ticket_score. WITH i, s, sector_score, ticket_score,. CASE WHEN s.stage IN i.stage_focus THEN 20 ELSE 0 END AS stage_score. OPTIONAL MATCH path = (i)-[:INVESTED_IN*1..2]->(other:Startup). WHERE other.sector = s.sector. WITH i, sector_score, ticket_score, stage_score,. CASE WHEN count(path) > 0 THEN 10 ELSE 0 END AS network_score. WITH i, (sector_score + ticket_score + stage_score + network_score) AS total_score. WHERE total_score > 0. RETURN i.id, i.name, i.firm, i.type, total_score,. sector_score, ticket_score, stage_score, network_score. ORDER BY total_score DESC LIMIT 10. Step 2 — Mirror function: compute_matches_for_investor(investor_id) -> List[dict]. Same logic but MATCH (s:Startup), return startups ordered by score. Step 3 — Cache management:. - After computing: cache_set('matches:startup:{id}', results, 300). - Invalidate on: new bid received, new startup in same sector. Step 4 — Wire into routes:. - After POST /startups/register: run compute_matches(new_id) in background. - After POST /investors/register: run compute_matches_for_investor(new_id). - After POST /connect/interest: invalidate matches for both parties. Step 5 — Test with 3 scenarios:. a) FinTech Seed startup $500K ask — should match FinTech-focused Seed investors highest. b) AI/ML Series A startup $5M ask — should match VC firms with high ticket sizes. c) Startup in sector where investor has existing portfolio — network_score = 10.

## Phase 5 Prompt

🤖 AGENTIC PROMPT — PHASE 5 — Three-Tab Frontend Dashboard

TASK: Complete Phase 5 — Full frontend dashboard in frontend/index.html.. Use only vanilla HTML, CSS, JavaScript + D3.js v7 + Chart.js (CDN links).. DO NOT use any frameworks. Single file only.. Step 1 — Layout structure:. <div class='tab-bar'> with 3 buttons: Startup ¦ Investor ¦ Analyst. <div id='tab-startup'>, <div id='tab-investor'>, <div id='tab-analyst'>. Active tab shown, others hidden. CSS: clean white cards with box-shadow.. Step 2 — Tab 1 (Startup Dashboard):. Panel A: Registration form (name, sector dropdown, stage, funding_ask, equity,. pitch textarea, team_size, revenue, founded) → POST /startups/register. Panel B: My Profile Card (loads after register, shows all fields). Panel C: Who Viewed Me (polls GET /startups/{id}/viewers every 10s). Shows investor name + timestamp for each view. Panel D: My Best Matches (GET /startups/{id}/matches). Show top 10 investors as cards with score bar (0-100) + breakdown. Panel E: My Connections (GET /connections/{id}). Show pending/accepted/rejected bids with investor details. Step 3 — Tab 2 (Investor Dashboard):. Panel A: Registration form (name, firm, type dropdown, ticket_min, ticket_max,. preferred_sectors checkboxes, stage_focus checkboxes, bio). Panel B: Filter Panel → GET /startups/feed. Sector multi-select, stage dropdown, funding range slider. Panel C: Startup Feed Cards. Each card: name, sector badge, stage, ask, pitch snippet. Buttons: [View Profile] (POST view) + [Express Interest] (modal with message). Panel D: My Matches (GET /investors/{id}/matches). Step 4 — Tab 3 (Analyst Dashboard):. Row 1: Stats bar — Total Startups ¦ Total Investors ¦ Total Connections ¦ Hot Sector. Fetch from GET /analytics/sector-trends and /analytics/network. Row 2: D3.js Force Graph (GET /analytics/network). Blue circles = Startups, Red circles = Investors, Green = Founders. Edge thickness = investment amount (normalized). Edge color: INTERESTED_IN=orange, CONNECTED_TO=green, INVESTED_IN=blue. Hovering node shows tooltip with name + sector/firm. Row 3: Chart.js Bar Chart — Sector Funding (GET /analytics/sector-trends). Row 4: Investor Leaderboard table (GET /analytics/leaderboard) — top 20. Row 5: Hot Sectors (GET /analytics/hot-sectors) — last 30 days activity. Step 5 — Cache indicator badges:. All API responses include header or body field: {source: 'redis'¦'neo4j', ms: N}. Show green badge '⚡ Redis <1ms' or blue badge '🔵 Neo4j Xms' on each panel. Final: Open frontend/index.html in browser (no server needed for frontend).. All API calls go to http://localhost:8000 — ensure CORS is enabled on FastAPI..

# Quick Reference — Commands & Keys

## Start the Stack

cd startup-analytics. docker-compose up -d # Start Neo4j + Redis. source .venv/bin/activate # Activate Python env. uvicorn backend.app:app --reload # Start FastAPI on :8000. # Then open frontend/index.html in browser.

## Verify Everything is Running

curl http://localhost:8000/health. # Expected: {"neo4j": "ok", "redis": "ok"}. curl -X POST http://localhost:8000/seed. # Expected: {"startups": 100, "investors": 40, ...}. # Neo4j Browser: http://localhost:7474 (neo4j/password123). # Redis CLI: docker exec -it redis redis-cli.

## Redis Key Cheat Sheet

| Redis Key | Type | Content | TTL |
| --- | --- | --- | --- |
| profile:startup:{id} | String/JSON | Full startup profile | 600s |
| profile:investor:{id} | String/JSON | Full investor profile | 600s |
| views:startup:{id} | Hash | { investor_id: timestamp } | No TTL |
| matches:startup:{id} | String/JSON | Top 10 investors + scores | 300s |
| matches:investor:{id} | String/JSON | Top 10 startups + scores | 300s |
| feed:investor:{id} | String/JSON | Personalised filtered feed | 120s |
| leaderboard:investors | Sorted Set | investor_id → portfolio count | No TTL |
| active:users | Set | Currently active user IDs | 30s |

— END OF DOCUMENT —